DRX PROGRAMME — INDEPENDENT DRACHMA

HELLENIC MONETARY TECHNOLOGY INITIATIVE

# Executive Decision Memorandum

DRX PROGRAMME — INDEPENDENT DRACHMA · dig Δραχμή (ΔΡΑΧ)

Vendetta Labs · Gio (Kaspartizan)

1 September 2026

To: Hellenic Ministry of National Economy and Finance
From: Vendetta Labs / Gio (Kaspartizan)
Decision sought: Limited research authorisation
Status: Public research version of a private initiative; not commissioned or approved by the state
Not requested: Currency introduction, mainnet token, banknotes with face value, acceptance for tax payments or legal-tender status

Recommendation: Approval of a 12- to 18-month Phase 0 study up to a maximum of EUR 1.6 million. The subject matter comprises legal opinions, macro simulation, a valueless Kaspa Toccata testnet prototype, and CashLot and offline laboratory tests. Any continuation carrying value requires a new decision.

# 1. The decision in one sentence

The Ministry approves a strictly limited feasibility study to determine whether an independent unit of account, ΔΡΑΧ, as a Kaspa-native digital bearer currency as well as a fully digitally backed banknote and coin, would be technically, legally and macroeconomically defensible.

# 2. Concept

ΔΡΑΧ is neither a CBDC nor a EUR/USD stablecoin. The money supply is capped in advance. Digital value, offline value, banknotes and coins belong to a single aggregate supply:

S = D + P + O + E ≤ Mmax

Paper or metal may be issued only once the same nominal amount has been digitally locked in a CashLot. After return, authenticity verification and destruction, exactly that amount is released digitally. Banks receive no right to create money. Following a technically fixed genesis sunset, neither government nor central bank holds mint or freeze keys.

# 3. Why Kaspa Toccata

Kaspa Toccata has been active on mainnet since 30 June 2026 and enables UTXO-native covenants. This model suits conserving bearer transfers and self-validating state transitions. The maturity of Silverscript, wallets, indexers, offline hardware and CashLot sharding is not yet sufficiently evidenced. Precisely this uncertainty justifies a testnet research programme rather than a launch.

# 4. Legal position

Within the eurozone, ΔΡΑΧ cannot be introduced as national legal tender with a general obligation of acceptance. Article 128 TFEU and the euro introduction regulation form the binding starting position. Phase 0 therefore contains only research and valueless tests. A voluntary complementary pilot at a later stage requires a joint legal opinion on MiCA, Law 5193/2025, AML/Travel Rule, data protection and monetary law. Full legal tender is described only as a scenario under complete monetary sovereignty, not recommended.

# 5. Strategic benefit

- Greece acquires its own competence in covenant money, offline payment and digitally backed cash.

- Shipping, tourism, islands and the diaspora provide real, voluntary use cases for later research.

- The study examines an alternative to account-based CBDCs without imitating the digital euro.

- An open-source prototype improves the state's capacity for negotiation and assessment, even if ΔΡΑΧ is never introduced.

# 6. Risks not to be glossed over

| Risk | Honest assessment |
| --- | --- |
| Eurozone law | Legal tender excluded in Phase 0; voluntary pilot legally open |
| Third-party settlement network | Kaspa provides neutrality, but not full state autarky |
| Deflation/credit | A fixed supply can lower prices, increase real debt burdens and make credit more expensive |
| No unlimited LOLR | Crisis liquidity must be pre-funded; rescue issuance is excluded |
| Cash fraud | The physical arm remains institutional; lock, bond, audit and destruction limit the risk |
| Offline double spend | Can only be bounded through pre-funding, limits and liability, not fully eliminated |
| Tooling maturity | Silverscript/indexer/wallet audits are a gate, not an afterthought |
| Political framing | The project must not be communicated as a covert Grexit or sanctions evasion |

# 7. Phase 0 work packages

- EU/GR legal opinions and regulatory negative list;

- open macro simulations on deflation, credit, bank run and exchange rate;

- Toccata testnet prototype for Constitution, Bearer and CashLot;

- three independently reproducible supply indexers;

- offline secure-element laboratory test with two suppliers;

- cash issuance/redemption/destruction process without real value notes;

- two independent security reviews and a red-team exercise;

- public interim and final reports.

# 8. Budget and governance

Budget corridor: EUR 0.95 to 1.65 million; requested ceiling EUR 1.6 million.
Duration: at most 18 months.
Interim decision: month 9.
Automatic sunset: month 18.
Observers: BoG, HCMC, Data Protection Authority, Court of Audit, universities, banking, shipping, island and consumer representatives.

# 9. Hard stop criteria

- no defensible legal framework even for the limited pilot;

- Mmax/double-counting invariants not independently provable;

- Toccata/Silverscript toolchain without a sufficient audit baseline;

- offline or CashLot losses above the approved risk budget;

- migration away from Kaspa not demonstrable without double-validity risk;

- banking/crisis regime not viable under stress testing;

- genesis sunset technically circumventable;

- project communication becomes a de facto currency introduction without a decision.

# 10. Proposed resolution

The Ministry resolves:

- to establish the research programme "ΔΡΑΧ Phase 0" for a maximum of 18 months;

- a milestone-based funding ceiling of EUR 1.6 million;

- the express limitation to testnet, simulation and legal opinions;

- the publication of invariants, source code, audit results and known limitations;

- an interim decision after nine months;

- automatic termination absent a separate continuation resolution;

- the presentation of a final report with the options No-Go, Research-Only, limited voluntary pilot following legal clearance or separate sovereign scenario assessment.

# 11. Core sources

Kaspa Toccata Dev Guide; Article 128 TFEU; Regulation (EC) No 974/98; MiCA (EU) 2023/1114; Law 5193/2025/Bank of Greece; EU Regulations 2023/1113 and 2024/1624; ECB Digital Euro FAQ; UNCTAD Review of Maritime Transport 2025; Bank of Greece Tourism 2025. Full register in the whitepaper.